DU GLOBAL

Website Audit & Comparative Analysis Report and Proposal

WordPress vs. React Redevelopment  |  v2.0 — Comprehensive Edition

Prepared by: Modifyed Digital

modifyed.in

Date: April 20, 2026

Classification: Confidential

Original WordPress Site: https://dudigitalglobal.com/

React Staging Site (Vendor Deliverable): https://client.dudigitalglobal.com/

This report incorporates automated technical analysis by Modifyed Digital and

manual frontend and backend QA conducted by the Modifyed Digital development team.

# Executive Summary

The client commissioned a React-based redevelopment of their existing WordPress site. Modifyed Digital has conducted a comprehensive dual-layer audit: an automated technical analysis of both sites (SEO, performance, code quality, security, W3C compliance) and a hands-on frontend and backend QA carried out by our development team.

Overall Verdict: ❌ Not ready for production. The React site has 65 documented issues across 7 categories — including critical security vulnerabilities (deleted users can still log in and retain admin access), complete absence of analytics tracking, no SEO infrastructure, non-functional payment forms, and a CSR-only architecture that renders content invisible to most search engines.

Content parity on the homepage is good, but the technical foundation, form functionality, backend integrity, and SEO architecture are all currently unsuitable for production, especially for a client for whom SEO and lead generation are the primary ongoing scope.

| Category | 🔴 Critical | 🟠 Major | 🟡 Minor | Total |
| --- | --- | --- | --- | --- |
| Technical SEO & Architecture | 6 | 2 | 2 | 10 |
| Performance & Core Web Vitals | 3 | 3 | 1 | 7 |
| Analytics & Tracking | 2 | 0 | 0 | 2 |
| Security | 3 | 2 | 0 | 5 |
| Frontend Forms & UX | 3 | 12 | 3 | 18 |
| Backend / Admin Panel | 5 | 8 | 3 | 16 |
| HTML Standards & Accessibility | 0 | 2 | 5 | 7 |
| TOTAL | 22 | 29 | 14 | 65 |

## Severity Legend

| Symbol | Severity | Meaning |
| --- | --- | --- |
| 🔴 | Critical | Blocks go-live or causes active harm (SEO, security, revenue loss, broken UX) |
| 🟠 | Major | Significant degradation of performance, UX, or maintainability |
| 🟡 | Minor | Best-practice gaps; should be fixed but not urgent |
| ✅ | Pass | No issues found |

# Section 1: SEO Audit

## 1.1 On-Page SEO

| Element | WordPress (Original) | React Staging | Status |
| --- | --- | --- | --- |
| Title Tag | 61 chars — optimal | 85 chars — truncates in SERPs | 🟠 React fails |
| Meta Description | 152 chars — good | Present | ✅ Both OK |
| H1 Count | 12 H1 tags — carousel error | 0 H1 in raw HTML — all via JS | 🔴 Both fail |
| Canonical Tag | Self-referencing, correct | Points to production WordPress URL | 🔴 Critical |
| OG Image | Present | Missing / not configured properly | 🔴 Critical |
| Open Graph Tags | Present, correct | og:url & og:image point to wrong domain | 🟠 React fails |
| Schema Markup | Full JSON-LD in raw HTML | JS-injected only — invisible to crawlers | 🔴 Critical |

WordPress H1 Problem: The hero slider renders each slide heading as an <h1>, resulting in 12 <h1> elements on the homepage. Search engines expect exactly one <h1>. This is a pre-existing issue on the WordPress site.

React Canonical Catastrophe: The canonical tag reads:

<link rel="canonical" href="https://dudigitalglobal.com/" />

This tells every search engine the React site is a duplicate of WordPress. If live without fixing, it will de-index the new site within weeks, passing all ranking authority to the old domain.

## 1.2 Technical SEO

| Check | WordPress | React Staging | Status |
| --- | --- | --- | --- |
| sitemap.xml | 177-page sitemap, 12 child maps | MISSING — returns SPA HTML | 🔴 Critical |
| robots.txt | Properly configured | MISSING — returns SPA HTML | 🔴 Critical |
| 404 HTTP Status | Proper HTTP 404 | All non-existent URLs return HTTP 200 | 🔴 Critical |
| Staging noindex | N/A | Publicly indexable — robots says "index, follow" | 🔴 Critical |
| Blog URLs | Clean, SEO-friendly slugs | Randomly generated / broken URLs on blog & events | 🔴 Critical |
| URL Structure | Clean, keyword-rich | React Router — appears clean on core pages | ✅ Pass |

## 1.3 Server-Side Rendering vs. Client-Side Rendering — CRITICAL

Finding: The React site is 100% Client-Side Rendered (CSR).

The raw HTML body contains only <div id="root"></div> — no actual content. All headings, paragraphs, and service descriptions are injected by JavaScript after a ~1.97MB bundle downloads and executes.

Consequences:

- Bing, DuckDuckGo, Yandex — see a blank page. Cannot index any content.

- Google — must use its JavaScript rendering queue (slower, lower priority than standard crawling).

- Users on slow connections see a blank white screen for 3–5 seconds before any content appears.

- Page speed scores confirm this: Mobile 29, Desktop 41 — both critically below the target of 80+.

Solution: Migrate to Next.js with Static Site Generation (SSG) or Server-Side Rendering (SSR). This is the industry standard for SEO-critical React sites and is a foundational requirement before launch.

## 1.4 Core Web Vitals Risk Assessment

| Metric | Risk | Reason |
| --- | --- | --- |
| LCP | 🔴 High | Hero content not in raw HTML — browser waits for full JS bundle. Expected 3–5s on average connections. |
| CLS | 🟠 Medium | Images missing width/height; API-loaded content causes layout shifts. Images also slow to load. |
| INP | 🟡 Low–Med | React hydration manageable, but heavy markdown + icons bundles delay interactivity. |
| FCP | 🔴 High | No content in HTML = blank white screen until JS executes. Mobile page speed: 29. Desktop: 41. |

# Section 2: Performance Audit

## 2.1 Page Speed Scores (Team Measurement)

🔴 Measured Page Speed: Mobile 29 / Desktop 41

Industry benchmark is ≥ 80 on both mobile and desktop. The current scores place the site in the bottom quartile for performance. This directly impacts SEO rankings (Core Web Vitals are a confirmed Google ranking factor) and conversion rates (studies show 53% of mobile users abandon pages that take longer than 3 seconds to load).

## 2.2 JavaScript Bundle Analysis

| Bundle | Size (uncompressed) | Notes |
| --- | --- | --- |
| vendor-markdown-BtjVrI9q.js | 1,003 KB 🔴 | Loaded on EVERY page — even pages with no markdown content |
| vendor-icons-BOk_wL54.js | 566 KB 🟠 | Icon library — not tree-shaken, unnecessary weight |
| index-KzwKNl24.js | 255 KB | Main application code |
| vendor-swiper-APCm4IJ-.js | 67 KB | Carousel library |
| vendor-redux-BLdx43mH.js | 28 KB | State management |
| vendor-router-2BXBb74R.js | 35 KB | React Router v6 |
| vendor-react-DF3nNwgj.js | 11 KB | React core |
| TOTAL | ~1.97 MB | Est. ~500–700 KB gzipped |

🔴 1MB markdown library on every page: This single bundle accounts for ~50% of total JS weight, loaded even on the homepage and contact page. Fix: dynamic import() in Vite config, loaded only on blog/content pages.

🟠 566KB icons bundle not tree-shaken: The entire icon library ships with every page. A properly configured build should output only the icons actually used. Estimated reduction: 80–90% of this bundle size.

🟠 Images slow to load: The team observed slow image loading across all pages. Images need compression, explicit dimensions for CLS prevention, and proper lazy loading below the fold. API-served images need optimised response sizes.

## 2.3 Third-Party Script Comparison

| Script | WordPress | React | Status |
| --- | --- | --- | --- |
| Google Analytics / GTM | ✅ | ❌ Missing | 🔴 |
| Facebook Pixel | ✅ | ❌ Missing | 🔴 |
| LinkedIn Ads | ✅ | ❌ Missing | 🔴 |
| Microsoft Clarity | ✅ (3× duplicated 🔴) | ❌ Missing | 🔴 |
| Quora Pixel | ✅ | ❌ Missing | 🔴 |
| LimeChat + WhatsApp | ✅ | ✅ | ✅ |
| GDPR Consent Banner | ✅ (Complianz) | ❌ Missing | 🔴 |
| Cloudflare Insights | ✅ | ✅ | ✅ |

🔴 Zero analytics on React site: All Google Ads, Facebook, LinkedIn, and Quora conversion tracking has been stripped. Any paid campaigns would go blind the moment this site replaces WordPress.

# Section 3: Code Quality & Security Audit

## 3.1 Technology Stack

| Component | Technology | Assessment | Status |
| --- | --- | --- | --- |
| Framework | React 18 (CSR only) | Wrong for SEO-focused site — no SSR/SSG | ⚠️ |
| Build Tool | Vite | Modern, fast — good choice | ✅ |
| Routing | React Router v6 | Appropriate | ✅ |
| State Management | Redux | May be overkill; adds bundle weight | 🟡 |
| CSS Framework | Tailwind CSS | Good choice, well implemented | ✅ |
| Deployment | Static hosting + Cloudflare | Confirms no SSR capability | ⚠️ |

## 3.2 Security Issues

🔴 Credentials Hardcoded in Public HTML:

LimeChat Token: NrYWNNcsvYv1MDaJUqcd3ZAN

WhatsApp JWT: eyJhbGciOiJIUzI1NiIsInR5cCI6IkpXVCJ9...

These third-party widget tokens are visible in plain HTML to anyone who views source. They should be loaded via environment variables or a backend proxy.

🔴 Missing HTTP Security Headers:

| Missing Header | Risk if Absent |
| --- | --- |
| Content-Security-Policy | XSS attacks can execute arbitrary JavaScript on the page |
| X-Frame-Options | Site can be embedded in iframes — enables clickjacking |
| X-Content-Type-Options | MIME sniffing attacks possible |
| Strict-Transport-Security (HSTS) | Users can be downgraded from HTTPS to HTTP |
| Referrer-Policy | Full referrer URLs leaked to third-party destinations |

## 3.3 Routing & 404 Handling

🔴 All non-existent URLs return HTTP 200:  The SPA catch-all means broken URLs appear valid to search engines, causing index bloat and diluted crawl budget. Fix: configure hosting to return HTTP 404 for unmatched routes.

🟠 Broken navigation links: "Our Businesses" and "Resources" in the nav redirect to /about-us. These pages are incomplete.

# Section 4: W3C & HTML Standards

| Check | WordPress | React Staging | Notes |
| --- | --- | --- | --- |
| HTML5 doctype | ✅ | ✅ | Both correct |
| lang attribute on <html> | ✅ lang="en" | ✅ lang="en" | Both correct |
| <main> landmark | ❌ Missing | ❌ Missing | Both fail |
| <nav> element | ✅ Present | ❌ Missing | React uses generic div |
| <article> / <aside> | ❌ Missing | ❌ Missing | Neither uses semantic landmarks |
| Inline styles | ⚠️ 15 instances | ✅ Zero | React cleaner |
| Missing alt text | ✅ Clean | ⚠️ 1 image | Non-descriptive alt |
| Deprecated attributes | ✅ None | ✅ None | Both clean |
| Form label association | ✅ | ✅ | Both correct |
| Viewport meta | ✅ | ✅ | Both correct |

Neither site uses a <main> landmark, required for WCAG 2.1 accessibility compliance. The React site replaces the <nav> with a generic <div>, harming both screen reader users and crawlers that use landmarks to understand page structure.

# Section 5: Design & UX Comparison

## 5.1 Visual Fidelity — Homepage

Homepage structure parity: Excellent. All 13 homepage sections are present in the correct order and with matching content.

## 5.2 UI Quality Gap (Team Observation)

🟠 Significant observation: The team notes that the live WordPress site has a cleaner, more polished design. The React version is described as "basic and flat" — lacking the animations, visual depth, and design refinement of the original. This is not just an aesthetic issue: the quality of UI directly affects bounce rate, time-on-site, and conversion rates.

Key gaps noted:

- Scroll-trigger animations and transitions are missing across all pages

- Visual polish and component design does not match the live site quality

- Mobile design refinements needed — the site does not follow a mobile-first approach

## 5.3 Missing Functionality

| Feature | WordPress | React | Status |
| --- | --- | --- | --- |
| Analytics (GTM, FB, LinkedIn, Quora) | ✅ All present | ❌ None | 🔴 Critical |
| GDPR Consent Banner | ✅ Complianz | ❌ Missing | 🔴 Critical |
| Blog — content & inner pages | ✅ Complete | ❌ Not uploaded, page incomplete | 🔴 Critical |
| Digital Arrival Card form + payment | ✅ Working | ❌ Non-functional, no payment gateway | 🔴 Critical |
| "Our Businesses" page | ✅ Dedicated page | ❌ Redirects to /about-us | 🟠 Incomplete |
| "Resources" page | ✅ Dedicated page | ❌ Redirects to /about-us | 🟠 Incomplete |
| 3–4 new pages from live site | ✅ investors-assistance & others | ❌ Not built | 🟠 Missing |
| Animations & visual transitions | ✅ Present | ❌ Missing site-wide | 🟠 Missing |

# Section 6: Team Frontend Audit

Methodology: The Modifyed Digital development team conducted a manual page-by-page QA of the React staging site, testing all forms, interactive elements, navigation, and visual components against the live WordPress site. The following 26 issues were documented.

| # | Issue | Location | Expected Resolution |
| --- | --- | --- | --- |
| 🔴 | Page speed critically low — Mobile: 29 / Desktop: 41 | Entire website | Optimize images, enable caching, lazy loading, minify CSS/JS. Target ≥ 80 on both. |
| 🔴 | Forms submit without validation — no required field checks (7+ pages) | Multiple service pages | Add client-side and server-side validation. Block submission when required fields are empty. |
| 🔴 | Arrival Card form non-functional — payment gateway missing, conditional logic broken | digital-arrival-cards | Form must redirect to payment gateway. Add multiple traveller support and country-conditional logic. |
| 🔴 | Blog content not uploaded; blog internal page not designed properly | Blog section site-wide | Upload all blog content. Complete internal blog page UI before launch. Load dynamic blogs from CMS. |
| 🔴 | Blogs and Events pages have randomly generated / broken URLs | Blog and Events listing | Replace auto-generated slugs with clean, SEO-friendly URLs for all posts and events. |
| 🔴 | Frontend forms not syncing to backend — form data not appearing in admin | All forms site-wide | Synchronise all frontend form submissions to instantly appear in Admin panel. |
| 🔴 | OG image missing / not configured on any page | All pages site-wide | Add a managed OG image field to every page. Ensure images are correctly mapped per page. |
| 🟠 | Thank you message missing after form submission on Careers page | Careers page | Show confirmation message and reset form after successful submission. |
| 🟠 | After form submission, form does not reset or redirect to thank-you page | global-recruitment-services | Reset all values and hide OTP field after submission. Redirect or show thank-you state. |
| 🟠 | OTP popup closes on invalid OTP — user must fill form from scratch | swifttravels & others | Keep popup open until submission is successful. Enforce 6-digit OTP minimum/maximum. |
| 🟠 | Subscribe form in global footer not working | Global Footer | Wire up subscribe button to backend or email provider (e.g. Mailchimp). |
| 🟠 | Contact elements are not clickable (phone/email) | Contact Us page | Make phone and email links clickable (tel: and mailto: links) for mobile users. |
| 🟠 | UI mismatch across pages — live site is cleaner; React version is basic and flat | All pages site-wide | Align React UI to match the visual polish of the live site. Improve component design quality. |
| 🟠 | Animations missing across all pages | All pages site-wide | Reintroduce scroll-trigger animations and transitions to match live site engagement. |
| 🟠 | Content missing on multiple inner pages (e.g. Lebanon) | All pages site-wide | Audit all pages against live site content and fill gaps before launch. |
| 🟠 | 3–4 new pages added to live site are missing from React version | investors-assistance & others | Build and add all new pages present on live site to the React version. |
| 🟠 | File names completely overwritten after upload | All pages site-wide | Preserve original file name as prefix; append random suffix to avoid duplicate collisions. |
| 🟠 | Images are taking too long to load across all pages | All pages site-wide | Compress and resize images. For API-served images, reduce API response size/time. |
| 🟠 | Homepage carousel slides twice on a single click | Homepage | Fix carousel event listener — ensure single click = single slide. |
| 🟠 | FAQ accordion cannot be closed once opened (multiple pages) | greece-work-visa, dubai-5year-tourist-visa | Toggle FAQ open/close state on click. + to open, – to close. |
| 🟠 | Form submits without country selected | serbia-work-permit-visa, australia-tourist-visa | Validate country and all required fields before allowing OTP send or submission. |
| 🟠 | Forms allow submission with only a mobile number | morocco-visa, japan-tourist-visa, egypt-visa, company-setup-uae | Enforce all required field validation before allowing any form submission. |
| 🟠 | No state options displayed in State field | georgia-evisa | Display all state options or allow manual text entry for the state field. |
| 🟡 | Minor design refinements needed on mobile version | All pages site-wide | Adopt mobile-first approach. Review and fix layout, spacing, and typography on mobile. |
| 🟡 | Images missing on event internal detail pages | Event detail pages | Upload and correctly map images to all event detail pages. |
| 🟡 | No proper form validation — proceeds to payment with random data | digital-arrival-cards | Block progression to payment if entered data is invalid or unrecognised. |

Notable pattern — Form validation breakdown: The team found broken form validation on at least 9 separate pages. Forms accept empty submissions, pass random data to payment gateways, submit without country selection, and fail to show confirmation states. This represents a serious revenue and data integrity risk — the client's primary conversion mechanism is fundamentally broken.

# Section 7: Team Backend & Admin Panel Audit

Methodology: The Modifyed Digital development team audited the admin panel, testing user management, content workflows, form submission sync, analytics dashboards, and data integrity. The following 16 issues were documented — 5 of which are critical security vulnerabilities.

🔴 SECURITY WARNING: This admin panel has active authentication and authorisation vulnerabilities. Deleted accounts can still log in and perform admin actions. Users with fully revoked permissions can still edit and delete content. These are not theoretical risks — they are reproducible bugs confirmed by the team. This site should NOT go live with these vulnerabilities present.

| # | Issue | Location | Expected Resolution |
| --- | --- | --- | --- |
| 🔴 | Deleted users can still log in — authentication bypass | Admin > User Management | Completely block authentication for deleted accounts. Invalidate all session tokens on deletion. |
| 🔴 | Deleted users retain full admin capabilities (create, update, delete) | Admin > User Management | Ensure deleted users are immediately logged out and all permissions revoked on deletion. |
| 🔴 | Permission revocation fails — users stripped of all permissions can still edit/delete content | Admin > User Management | Enforce strict permission checks. Users without explicit rights must be blocked from all mutations. |
| 🔴 | Frontend forms not syncing to backend — form data not appearing in admin panel | Admin > Form Submissions | Synchronise frontend form submissions to appear instantly in Admin > Form Submissions. |
| 🔴 | Travel inquiry forms not syncing to backend | Admin > Travel Inquiries | Synchronise frontend travel forms to accurately reflect in Admin > Travel Inquiries. |
| 🟠 | Permissions not saving — users retain previous access after updates | Admin > User Management | Fix permission update logic so changes take effect immediately upon confirmation. |
| 🟠 | Weak password policy — no complexity enforcement for new users | Admin > Add New User | Enforce minimum length, letters, numbers, and symbols for all new user passwords. |
| 🟠 | Missing SEO metadata fields — no Meta Title, Description, or Focus Keyword on blog editor | Admin > Blogs > Edit | Add dedicated SEO fields (Meta Title, Description, Focus Keyword) to blog editing interface. |
| 🟠 | Dashboard shows only 99 Investor Relations entries despite 360 existing on live site | Admin > Investor Relations | Fix data-fetching logic to display all existing entries accurately. |
| 🟠 | Empty analytics card — "Total Enquiry" shows no data despite records existing | Admin > Dashboard | Fix data-fetch for analytics card to display accurate enquiry totals. |
| 🟠 | Dashboard "New Submissions" counter does not increment on new form submissions | Admin > Dashboard | Ensure counter updates dynamically with each successful form submission. |
| 🟠 | Missing status toggle for career listings — can't mark jobs as "Inactive" | Admin > Careers | Add toggle to disable job listings or mark them as Inactive from admin panel. |
| 🟠 | Missing input validation when creating new job posts | Admin > Careers | Prevent admins from publishing a job post without completing all required fields. |
| 🟡 | Malformed phone links in admin panel — tel: links incorrectly formatted | Admin > Applicants | Correct all tel: links to ensure they are valid and clickable. |
| 🟡 | No live preview — cannot preview frontend page from admin panel | Admin — all sections | Add a "View Live Page" button on each record to open the corresponding frontend page in a new tab. |
| 🟡 | Case-sensitive category validation — "Visa" and "visa" treated as separate categories | Admin > Blogs > Category | Implement case-insensitive validation to prevent duplicate category creation. |

# Section 8: Master Issues Priority Matrix

Combined findings from automated technical audit (Sections 1–5) and manual team QA (Sections 6–7). Total: 65 documented issues.

| Category | 🔴 Critical | 🟠 Major | 🟡 Minor | Total |
| --- | --- | --- | --- | --- |
| Technical SEO & Architecture | 6 | 2 | 2 | 10 |
| Performance & Core Web Vitals | 3 | 3 | 1 | 7 |
| Analytics & Tracking | 2 | 0 | 0 | 2 |
| Security | 3 | 2 | 0 | 5 |
| Frontend Forms & UX | 3 | 12 | 3 | 18 |
| Backend / Admin Panel | 5 | 8 | 3 | 16 |
| HTML Standards & Accessibility | 0 | 2 | 5 | 7 |
| TOTAL | 22 | 29 | 14 | 65 |